Liam Palmers and Alex Scott

Progress Updates

Pracitacl assignment

ITPR6.518 Enterprise Software Development

# Progress Updates

## Progress Update #1 - 08/08/23

Discussed possible tables and attributes for the data model (users and notes) and created a GitHub repository.

## Progress update #2 15/08/23

Created a quick demo notes app with CRUD functions and some of the data structure, not using Postgres at this point. Attempted to test with no success writing tests.

## Progress update #3 22/08/23

Started creating the app’s backend functionality, which currently uses a command line interface. Basic note CRUD operations, data stored using PostgreSQL. Most necessary attributes added to the Note table, no Users table created at this point.

## Progress update #4 29/08/23

Added a search notes function using full-text search. Moved database operations to a separate module db.go.

## Progress update #5 05/09/23